NEWS

Wisconsin Department of Transportation

Northeast Region – Green Bay office

Release Date: October 21, 2026

For more information:

Mark Kantola, Regional Communications Manager

Mark.Kantola@dot.wi.gov, (920) 492-4153

WIS 22 reconstruction complete in downtown Gillett, Oconto County

​Construction finishes on time and on budget

(Gillett WI) – The Wisconsin Department of Transportation (WisDOT), Northeast Region, announces completion of construction to improve 1.08 miles of WIS 22 from Finnegan Lake Road to the WIS 22/32 intersection in the city of Gillett, Oconto County, Wisconsin. The $6.6 million construction contract began April 7, 2026, and finishes on time and on budget.

Project Overview

This was a reconstruction-level improvement that closed WIS 22 through Gillett from April to October this year. Construction elements included new concrete pavement, concrete sidewalk, and concrete curb and gutter, new storm sewer and culvert replacements, multiple intersection improvements, parking lanes between W. Park Street and E. Washington Street and extension of the Christie Brook box culvert.

Anticipated benefits

This reconstruction project replaces aging infrastructure with modern standards, enhancing safety, accessibility, and quality of life in downtown Gillett.

- New concrete pavement, curb, gutter, and drainage systems will deliver a smoother, longer-lasting roadway, reducing maintenance needs and vehicle operating costs.

- Upgraded storm sewer, culvert replacements, and Christie Brook box culvert extension will improve drainage, reduce flooding risks, and support safer conditions during heavy rain.

- ADA-compliant sidewalks and intersection improvements will provide better accessibility and safer interactions for pedestrians, cyclists, and vehicles.

- Enhanced sight lines and geometry at intersections are expected to lower crash risks and improve overall traffic flow.

- The modernized corridor will create a more attractive downtown, boosting community pride, tourism, and local economic activity.

Peters Concrete from Green Bay, Wis. was the Prime Contractor.

For more information

Please see historical project information, maps, exhibits, and displays online to learn more about this project.

- WIS 22 construction website: https://projects.511wi.gov/22gillett/

###

[Oconto-Media/All]

[Online at: https://projects.511wi.gov/22gillett/]