ALERT

Wisconsin Department of Transportation

Northeast Region – Green Bay office

Release Date: November 14, 2025

For more information

Mark Kantola, Regional Communications Manager

Mark.Kantola@dot.wi.gov, (920) 492-4153

US 151 and WIS 55 open to traffic in Calumet County

​Structure improvement project resumes in 2026

(Stockbridge) The Wisconsin Department of Transportation (WisDOT) Northeast Region announces US 151 and WIS 55 in Calumet County will OPEN for travel between the south county line to the north village limits of Stockbridge in Calumet County by Friday night, November 14, 2025. Crews are removing the traffic control devices/detour Friday and preparing the work zone for winter shutdown.

Work began August 15, 2025, and will continue in spring of 2026.

Project improvements

The projects will replace a bridge, box culverts, and pipe culverts along WIS 55 and US 151 from the south county line to Stockbridge. These are spot replacements.

- The existing box culvert between Enterprise Street and School Street on WIS 55 in Stockbridge will be replaced with a bridge (2025 construction).

- The existing box culvert between Indian Road and County HHH in Brothertown will be replaced (2025 construction).

- Additional box and pipe culverts on WIS 55 will be replaced between County E and US 151 in Stockbridge (2026 construction).

More information

- This project has a dedicated 511 Wisconsin Construction website located at https://projects.511wi.gov/us151wis55/full-project-overview/

- During construction, this project’s construction operations and traffic impacts will be featured weekly on the Northeast Region Weekly Highway Construction Advisory at  https://projects.511wi.gov/weeklyupdates-ne/

# # #

[Calumet/FDL – Media/All]